## Slide 1
Production Readiness Validation:
Game Day Scenarios

## Slide 2: Purpose
The Purpose of this document is to:
Provide overview of end to end approach to Game Day delivery from planning through to execution and post Game Day Scenario activity debriefing, evaluation and lessons learned
Discuss Game Day Scenario activity framework including:
  Participants and Participant Roles and responsibilities
  Logistics & Time Frame
  End to end activity timelines & facilitation
  Determine [Customer] use cases and criteria for Game Day activities

## Slide 3: Game Day Scenario Overview

## Slide 4: Background
Objective
To ensure new, migrated or changed microservices are complete, accurate, meets specified requirements and ready to be operated and supported when introduced in the cloud Production environment.
The [Customer] Game Day Scenarios cover the following three key areas of activity:
An initial [Customer] specific Game Day will take place [TBD] with the goal of validating:
  Speed within which the Cloud Platform team, SI Product team, [TBD],and AWS can be mobilized.
  Structure and flow of the incident Triage.
  Incident Decision Making.
  Communication flow from the incident teams outwards and initiation of failure action invocation where required
  Gap analysis
A number of scenarios will be used to drive the Game Day based a blend of probability & impact failure events that could occur during an AWS hosted application Incident.
Technology Readiness | Business Readiness | Game Day Activity Command and Control
Application Incidents Platform / Application outages. Deployment approach and execution of required technology changes. | Client Readiness Stakeholder Readiness Key Business Readiness Criteria dashboard Event resource readiness. Communication approach | Failure scenario identification and contingency response / action invocation playbook documentation. The [Customer] framework planning and execution covering: Business area run book planning, execution and command & control. Escalation model and failure management approach

## Slide 5: Objectives & Scope
Category | In Scope | Out Of Scope
Objectives | Injection of failure scenario that includes the following to enable informed, productive and smooth Triage: Clarity on Failure Scenario Impact Details: Clients Impacted, Severity Rating Potential Failure scenario invocation actions. Mobilization of Cloud Platform team, SI Product team, [TBD],and AWS TAM to triage failure. Structure and flow of Triage. Decision Making & associated Timescale. Information Communication flow between: Cloud Platform team, SI Product team, [TBD],and AWS support | Any other scenario
Business Areas/ External teams | SI Product Teams CTO Platform Areas (NGA, Analytics, COTS, etc.) One – Call (Incident/Failure Scenarios) GTO ES&F (Security) AWS TAM | Any other area
Logistics | Game Day Event Date: mm/dd/yyyy Time: TBD Location: [TBD – [Customer] Site, Remote Conference Bridge] | 
Systems / Enablers | Telephone Conference E-mail ServiceNow AWS Personal Health Dashboard Resilience Tooling [TBD] | 

## Slide 6: Game Day Scenario Framework

## Slide 7: Game Day Scenario Framework
Set Objectives
Game Day Design
Admin & Logistics Preparations
Identify & Confirm Participants
Detailed Scenario Planning & Playbook
Game Day Playbook & Supporting Materials
Game Day Preparation
Pre Game Day Briefing
Distribute Pre Game Day Materials to Participants (Tailored to role)
Game Day Exercise (Week of mm/dd/yyyy)
Game Day Assessment
Facilitation Team Review
Game Day Summary Assessment Document
Game Day De-brief with Participants
Week of mm/dd/yyyy
1
2
3
4
5
6
8
9
10
7
Week of mm/dd/yyyy
Week of mm/dd/yyyy

## Slide 8: Game Day Scenario – Roles & Responsibilities
Team | Role / Activity | Participants
Game Day Design & Planning | Ensure Game Day is prepared & executed so that exercise achieves its objectives. Definition of purpose, scope and format of Game Day. Production of Game Day Playbook. Delivery of pre Game Day Briefing to Game Day Facilitation Team. Distribution of Pre Game Day Documentation | Cloud Platform Owner SI Product Owner AWS Participants
Scenario Identification & Planning | Identify Suitable Scenarios to be used for the Game Day that cover potential Incident/security Incident failures that potentially causes client, colleague, operational and reputational impacts and that require a decision. Create detailed Scenario playbook that includes scenario detail and associated information and data. | Cloud Platform Owner SI Product Owner
Initial Scenario Resolution Runbook Definition | Initial runbook defined detailing the steps to take to address and resolve the identified scenario Initial test / walkthrough of runbook prior to event | Cloud Platform Owner SI Product Owner
Game Day Exercise Facilitation Team | Input & Facilitation Initiation of each scenario. Injection of information. Set up of Triage Call. | Cloud Platform Owner SI Product Owner GTO/Cloud Ops Stakeholders AWS TAM
 | Game Day Exercise Director Controlling end to end exercise in regards to: Introduction & context setting for each scenario Anticipating and overcoming obstacles to progress – keeping the exercise moving. Helping the involved teams to maintain intensity, involvement. Obtain immediate Feedback | Cloud Onboarding Team
 | Exercise Observers Capturing useful insights, lessons learned, decisions reached and critical questions / gaps raised during the game. Feed Observations into overall Post Game Day Event Summary Report. | All Participants

## Slide 9: Game Day Scenario – Roles & Responsibilities continued
Team | Role / Activity | Participants
Game Day Exercise Crisis Management team | Participation in Scenario failure impact triage to make next step decision for action based on: Information available. Failure Scenario impact. Path to Resolution. Failure scenario invocation implications. | Cloud Platform Owner SI Product Owner AWS Participants
Game Day Review Team | Summarize and distill game day scenario results and observations into presentation Distill stories and tasks from game day results Revise related resolution runbooks Present findings | Cloud Platform Owner Project Sponsors SI Product Owner AWS Participants

## Slide 10: Game Day Scenarios - Example
-10-
Game Day Preparation
AWS to change the status of accounts to reflect enhanced support (15min response time) All participants aware of roles- [TBD]Prep call held prior to first Game Day. All service queues, tel numbers, chat rooms and communication methods shared prior to games to all parties Agreed ServiceNow routing
Game Day | Detail | Proposed Actions
1. Microservice TBD Cloud Platform When? Hh:mm [Day] mm/dd/yyyy Planned Scenario CloudOps team raise issue directly with AWS | Use Case [i.e. Cloud Platform only Incident ] Cloud Service team notify AWS –[Customer] to raise in Portal at Sev 2 to be marked as a Test and incident bridge. AWS will provide templates in the future. Cloud Platform Team notify AWS of conference bridge- [details] Call attendees- [TBD | [Customer] Cloud Platform team raise Incident directly in AWS portal Cloud Platform team communicates directly with TAM to advise of issue. Cloud Platform team raise case as Critical as well adding the bridge so that the TAM and AWS TAM can join the call. Call conducted, Roll call taken to ensure right level of participation. Timing to be taken to determine AHT.
2. Microservice TBD SI Product Team When? Hh:mm [Day] mm/dd/yyyy Unplanned Scenario [TBD] SI Product Team raise Sev 2 incident | SI Product Team raise an issue to cloud service team. Cloud Platform team to create Servicenow incident Ticket raised as Severity 2 – This will not test service Now. Cloud Service Team notify AWS and MIM and notify of MIM bridge. Raise in Portal at Sev 2 to be marked as a Test and incident bridge. AWS will provide templates in the future. SI Product Team on the call will notify senior leaders and service Managers. Call attendees- [TBD] | SI Product Team raise Incident with Cloud Service Team Cloud Platform raise a Severity 2 Ticket in service Now- Following the existing MIM process. This will not test Service Now Cloud Service team (1) contact TAM as well adding the bridge so that the TAM can join the call. Call conducted, Roll call taken to ensure right level of participation. Timing to be taken to determine AHT
3. Microservice TBD SI Product Team When? Hh:mm [Day] mm/dd/yyyy Unplanned Scenario Microservice raise the ticket directly to AWS | SI Product team raise an issue directly to AWS [TBD]to raise in Portal at Sev 2 to be marked as a Test and incident bridge included SI Product team notify AWS and MIM and notify of MIM bridge MIM will need to contact L1 and the service manager Call attendees- [TBD] | SI Product Team raise Incident directly in the AWS portal SI Product communicate directly with TAM to advise of issue. Microservice contact [TBD] as well adding the bridge so that the TAM and AWS CST can join the call. Call conducted, Roll call taken to ensure right level of participation. Timing to be taken to determine AHT

## Slide 11
-11-
Game Day | Detail | Proposed Actions
4. Application AWS impact on Microservice When? Hh:mm [Day] mm/dd/yyyy Unplanned Scenario AWS notify service team of issue that will impact SI Product | AWS incident impacting AWS services AWS TAM will contact the L1 team directly- Service manager will advise L1 to raise the ticket and advise as a test L1 to raise ticket in the AWS portal-raised as a sev 2 L1 will be asked to update the call with the conference bridge L1 to call [TBD] (to ensure correct service manager on the call) Call attendees- TBD | AWS TAM will contact the [TBD] with details of the incident [TBD] team will make an assessment as to if this is impacting any major [Customer] services (SI Product) [TBD] team establish impact and contact Cloud Platform team and instigate a MIM call. [TBD] contact the Microservice managers and they join the call Bridge added to incident so TAM can join the incident call SI Product team notify leadership of issue and issue comms to stakeholders. Call conducted, Roll call taken to ensure right level of participation.
5. Application AWS Raise Security Incident When? Hh:mm [Day] mm/dd/yyyy Unplanned Scenario AWS raise a security incident with | AWS trigger a security Incident email TAM will contact [TBD] Those incidents identified as lower severity (Severity 3 to 5) will then go via the [TBD] team for investigation/resolution. Severity 1 and 2 security incidents would first go via the [TBD], then get triaged to the Major Incident Management (MIM) team. MIM team open bridge and contact the cloud service team. | AWS TAM/security team send security Incident email with details of the security incident AWS TAM will contact ES&F for any security incidents/Cloud support team. ES&F/cloud support team will raise an incident in Service Now. [TBD]team establish impact and instigate a MIM call. Bridge added to incident so TAM can join the incident call Call conducted, Roll call taken to ensure right level of participation.
Game Day Scenarios – Example continued

## Slide 12: Game Day Observation Log
Area | Sub Area | Observations
Overall Flow of Triage | Organization | 
 | Structure & Flow | 
 | Participation (attendees) | 
 | Average handling Time | 
Gap Analysis | Gaps Detailed | 
Lessons Learned |  | 

## Slide 13: Game Day Exercises Timeline Template
Thurs mm/dd AM | Thurs mm/dd PM | Fri mm/dd AM | Fri mm/dd PM | Mon mm/dd AM | Mon mm/dd PM | Tues mm/dd AM | Tues mm/dd PM | Wed mm/dd AM | Wed mm/dd PM
Introduction of Failure Scenario 1
Stand Up of Crisis Team
Opening of Triage Bridge
Failure Scenario 1 Triage/resolution
Failure Scenario Decision Required
Observations/
Review call
Introduction of Failure Scenario 2
Facilitation / Input Team
Crisis Support Teams-TBD, Cloud Platform, SI Product, AWS etc
Introduction of Failure Scenario 3
Introduction of Failure Scenario 4
Introduction of Failure Scenario 5
Failure Scenario 2 Triage/resolution
Failure Scenario Decision Required
Observations/
Review call
Failure Scenario 3 Triage/resolution
Failure Scenario Decision Required
Observations/
Review call
Failure Scenario 4 Triage/resolution
Failure Scenario Decision Required
Observations/
Review call
Failure Scenario 5 Triage/resolution
Failure Scenario Decision Required
Observations/
Review call
Stand Up of Crisis Team
Opening of Triage Bridge
Stand Up of Crisis Team
Opening of Triage Bridge
Stand Up of Crisis Team
Opening of Triage Bridge
Stand Up of Crisis Team
Opening of Triage Bridge

## Slide 14: [Customer] Use Cases (Working Session)