## Slide 1
Game Day Scenario Planning Workshop: Operations Incident Response

## Slide 2: Agenda
Workshop Objectives
Event Goals – repeat
Game-Day Approach – where are we
Scenario Detailed
Game Conceptualization

## Slide 3: Game Day Planning and Preparation Objectives
Review and refine game day goals and objectives
Review and refine the game day approach and tasks
Document and refine the game day scenario description
Document and refine the game day scenario details
Confirm and document game day dry run and execution dates

## Slide 4: AWS Sample Gameday - event goals
Test the effective collaboration between the <response> team, <IT Central> Services, AWS, Application support with the aim of identifying gaps in the existing analytics and IR capabilities
Develop realistic game scenario that addresses key Risks/Concerns. Stick to EC2 and RDS at the beginning <Customer>

## Slide 5: AWS Game-day approach
1. Identify human resources and assign roles
Identify a team to plan the IR game day (3-8 people)
Identify the game developer (attacker)
Identify game tester (quality control for the game)
Identify facilitator for the day of the event
Identify participating teams (synthetic or actual responders)
Identify individual participants (Operations responders/gamers)
2. Conceptualize the game
Identify goals for the event
Select a IR game day incident scenario (draft)
Identify the trigger that engages incident response
Develop game description (1 page)
Identify if the game will be re-used (process)
Identify new/modified system architecture
Identify new/modified response procedures
Identify synthetic (simulated) parts of the game
Identify forensic trail implants for the game
Identify active components of the game
Identify access and game pre-requisites for participants
Identify how game will be run in parallel for each group of participants
3. Prepare the game
Review architecture to make sure it is IR ready
Resource and schedule system architecture and run book modifications to get IR ready
Build game
Test game
Iterate until game is ready for participants
4. Notify and facilitate the Game
Educate staff about their roles
Notify participants of pre-requisites
Schedule game day invitation
Confirm everyone is accepting the invite and that the meeting has a critical mass
Send out Pre-Event Notification to create awareness with leadership and on-call staff to avoid the game being mistaken for an actual incident by non-participants

## Slide 6
Game scenario (sample) | 
Headline | 
Incident type | Start with EC2 and RDS (network, CPU, memory issues, or simple EC2 machine without detailed monitoring enabled) perhaps for an application running on EC2.
Objective | Scenario tests IR capability in two key areas of AWS deployment: Application specific: Handling incidents in workload running in the cloud. Platform specific: handling of incidents that affect the integrity of the platform.
Customer capabilities test | Forensics. Logging (application specific and platform) OS and application level forensic analysis.
Partner capabilities tested | Use of AWS functionality to contain incident. Use of AWS functionality to capture evidence for further analysis by Shell. Retain information for analysis, prosecution, other… Platform account governance and IR
AWS capabilities tested | 
DO NOT DISCUSS OUTSIDE PLANNING TEAM

## Slide 7: Conceptualize the Game
Identify new/modified system architecture
Identify new/modified response procedures
Identify synthetic (simulated) parts of the game
Identify forensic trail implants for the game
Identify active components of the game
Identify access and game pre-requisites for participants
Identify how game will be run in parallel for each group of participants

## Slide 8: Assignment of All tasks
Who is doing what?
By when?
Are all preparation steps assigned?
Agree short weekly update on preparation progress

## Slide 9
Next planning meeting and recurrence:
Dry-run date:
Gameday date: <min 2 weeks after dry-run>
Planning schedule